## Slide 1: Controlling Project Chaos with Azure DevOps
Michael French
Principal Consultant
2/4/2020

## Slide 2: About Me
Principal Consultant, Pragmatic Works
20+ years of IT Experience
B.S. of Applied Mathematics, Kent State University
Azure Data Week and SQLSaturday Presenter
Community Volunteer

## Slide 3
Are We There Yet?
How About Now?
When Will It Be Done?
How Do I Know That You Are Making Progress?
Do You Need More Time?
… Just One More Thing

## Slide 4: Goals
INTRODUCTION
Basics of Project Planning
Azure DevOps Overview
Modified Agile
Iterative Development
Event Driven ELT Project
Demo

## Slide 5
Chaos Wrangling
Iterative Development
Sprint Planning & Team Capacity
User Acceptance
Control Scope Creep
Improved Communications

## Slide 6
Iterative Development
Agile Based
Three Week Sprints
Team Members
Sprint Planning
Daily Standup Meetings

## Slide 7
Is Planning to Fail
Failing to Plan
Notes: As a youth a sign hung our Scout Hut, Failing to Plan is Planning to Fail as the last part of the message got smaller and curved towards the bottom corner of sheet off the line.

## Slide 8
Sprint Planning
Meeting
What Was Done Last Sprint
What Needs to Move and Why
What Will Be Done Next Sprint
Team Capacity
Avoid Over Loaded Sprints
Notes: Sausage Making
Who Should Attend and Why
Every Developer
Project Manager
Tech Lead
Business Stakeholder

## Slide 9
Sprint 0
Overall Task Planning
Staff Up Team
User Story Estimation
Sprint Planning
Stakeholder Signoff
Notes: No Tasks Hours Yet
User Story Points 1,2,3,5,8,13

## Slide 10
User Acceptance
From Sprint 1
Increased End User Adoption
Business Certified Data
Deliver What They Want
Documented Stakeholder Signoff

## Slide 11
Scope Creep
New Requirements
Effects of Bug Fixes
Timeline Goals
Extensions and More Hours
Additional Resources

## Slide 12
Other Benefits
GitHub Integration
Code Churn
Task Workflow History
Maintain Team Direction
Bug Tracking and Prioritization

## Slide 13: Goals
INTRODUCTION
Basics of Project Planning
Azure DevOps Overview
Modified Agile
Iterative Development
Event Driven ELT Project
Demo

## Slide 14
Agile Template
Epics
Features
User Stories
Tasks
Bugs
Notes: Epics - I want to Analyze Sales
Features – I want to Analyze Profitability of my Sales OR I want Analyze my Customers based upon Sales
User Stories – I want to Capture Data about my Customers. I want to Capture Data about my Products. I want to Capture Point of Sale Data
Task – Hours Live Here. Design Customer Dimension. Create Source for Customer. Verify Source to Target Mapping. Create ELT for Customer Dimension. Certify Customer Data.
Bugs – use to track issues

## Slide 15: Agile Template

## Slide 16: Goals
INTRODUCTION
Basics of Project Planning
Azure DevOps Overview
Modified Agile
Iterative Development
Event Driven ELT Project
Demo

## Slide 17
Demo Outline
Event Driven ELT
Typical EDW and BI Reporting Project
Kimball Based Design
Team Composition
Power BI Reporting (Beta)
Notes: Epics - I want to Analyze Sales
Features – I want to Analyze Profitability of my Sales OR I want Analyze my Customers based upon Sales
User Stories – I want to Capture Data about my Customers. I want to Capture Data about my Products. I want to Capture Point of Sale Data
Task – Hours Live Here. Design Customer Dimension. Create Source for Customer. Verify Source to Target Mapping. Create ELT for Customer Dimension. Certify Customer Data.
Bugs – use to track issues

## Slide 18: Demo

## Slide 19: Goals
CONCLUSION
Basics of Project Planning
Azure DevOps Overview
Modified Agile
Iterative Development
Event Driven ELT Project
Demo

## Slide 20
Have Any Questions?

## Slide 21: Additional Resources
Start Using Azure Boards
  https://docs.microsoft.com/en-us/azure/devops/boards/get-started/?view=azure-devops
Azure Every Day
  http://blog.pragmaticworks.com/choosing-the-right-tools-for-elt-workloads-in-the-cloud
Contact Me
  MFrench@PragmaticWorks.com

## Slide 22: app
Training Delivery Options
On-Demand Training
Web-based subscription training
Workshops
One-day training primer
Bootcamps
Week long deep-dive

## Slide 23: 65
25
Power BI -Managed Services-2019
Systems Monitor
Daily validation of your Power BI ecosystem.
Ecosystem Management
Plan, Configure, Remediate
User support
Skills and Development